January 2011 ABS Progress Report

In August 2008, PADEP submitted a program amendment relating to the legacy of the defunct primacy Alternate Bonding System (ABS).  In January 2009 and 2010, PADEP submitted progress reports, summarizing the activity for each year.  This is a summary of the status of the work on addressing primacy ABS Bond Forfeitures (ABS Project) as of the end of the 2010 calendar year, with emphasis on the tasks that were completed or are in progress during 2010.

Fiscal Summary

PA has established and funded the accounts (The Reclamation Fee O & M Trust Account and the ABS Legacy Sites Trust Account-as described in 25 Pa. Code 86.17) for managing the ABS project.  Revenues and expenses are tracked in order to gather the necessary information to determine the reclamation fee amount.  The revenue is specifically related to the reclamation fee, civil penalties and interest.  During 2010, the Department generated the fiscal year report in order to calculate the reclamation fee amount for 2011.

Expenditures from the Reclamation Fee O & M Trust Account from January 1, 2010 through December 31, 2010 totaled $108,230.70.  This represents DEP staff time ($4,357.61), sample costs ($670.05), a grant to the Clean Streams Foundation for the O & M at the C & K Coal Co sites ($47,056.42), including the Racic site ($25,421.83-this is a subtotal which is included in the previous figure) and a grant to Headwaters Charitable Trust for the Orcutt-Smail site ($3,458.64) and O & M costs under contracts ($52,687.98).

The balance in the Reclamation Fee O & M Trust Account as of December 31, 2010 was $4,045,115.99.  The December 31, 2010 balance in the ABS Legacy Sites Trust Account was $5,370,989.10.  This balance represents an increase in value of $50,985.52 during 2010.  The increase was the result of interest and a deposit of collected bond.

The money available from the Released Bond account as of December 31, 2010 was $2,471,198.18.

The balance in the ABS Land Reclamation Closeout account as of December 2010 was $3,278,461.14.  The sum of additional commitments (designated, but not spent) in this account at the end of December 2010 was $585,965.03.  This leaves $2,692,496.11 for additional projects.

The unrestricted unreserved balance in the SMCRA Fund available as of December 31, 2010 was $19,312,992.45.  Note that this is a substantial increase over the balance reported ($12,123,160.15) in the October 1, 2010 program amendment submission.  The increase is largely the result of return on securities investments.  For December 2010, this revenue category provided $6,524,109.39 to the SMCRA fund.

Specific Sites

PA has been conducting periodic status calls or meetings with the District Mining Offices in an effort to keep track of progress and identify any needed support to assure that the work is done as quickly as possible.

Land Reclamation Progress during 2010

The reclamation work for the Bernice, Lewis mine (57830101) was completed in Fall 2009.  This site was kept on the land reclamation list until the warranty period expired in September 2010.  This site has been removed from the list.

The land reclamation for the Bernice, Bliss site (57813001) was initiated in November 2009.  The regrading was completed in September 2010 with the warranty period running to September 20, 2011.  Revegetation is in progress under a biosolids project.

A Subchapter F permit (56080101) was issued 9/22/10 to Coal Loaders Inc.  This includes remining and reclamation of the Big J Mining, Sorber site (56960111).  The Big J reclamation is being done under a contiguous Act 181 reclamation project with Coal Loaders, Inc.  Another Act 181 contract with Coal Loaders, Inc. includes the operation of a treatment facility for the mine seep.

The reclamation of the Power Operating, Rosemary mine (17673057) was completed during 2010.  The final resolution involved a land swap that has been completed.  Therefore this site has been removed from the list.

For the Benjamin, Ecklund (17804004) and Johnston-Sinclair (17840105) sites, an Act 181 contract was awarded in May 2010, with the notice to proceed issued in August.  The reclamation has been substantially completed at the Ecklund site and 80% completed on the Johnston-Sinclair site.  Planting is to be done for the Johnston-Sinclair in the Spring of 2011.  The contract completion date is August 11, 2011.

Reclamation began in March 2010 for the Bituminous Processing, Inc., Wyano Site (65920108) under an Act 181 landowner reclamation contract.  At the current progress rate, site reclamation should be completed in late Summer or Fall 2011.

Tree planting was completed in April 2010 for the Cambria Mills, Lyncroft site (17803034).  The warranty period expires in April 2011.

The Power Operating, Leslie Tipple site (17841604) has been removed from the land reclamation list because the site has been reactivated under permit no 17051601, issued to Junior Coal.  This site is conventionally bonded, taking into account the collected bond from the forfeiture, which is being held under a consent order.

In September 2010, a permit was issued to Junior Coal Inc (Subchapter F SMP 17080107), that covers the Power Operating, Vought site (17820114).  The project includes a bond credit and Growing Greener funds to pay for alkaline addition in an effort to address the mine drainage.

On May 14, 2010, permit 49860201 (formerly Rosini Coal Co, Inc.) was transferred to Rosini Enterprises Inc.  With the transfer, the site was full-cost bonded and some of the reclamation (the pond removal or remediation) resolved with the landowner.  The permit also includes a requirement for the permittee to restore the pond area if the landowner fails to do so.  Therefore, this site has been removed from the list.

Reclamation began in October 2010 for the American Silt Processing, Bank 1 site (35850201) under a contract that includes Title IV AML reclamation.  The Contract duration is 370 days.

A grant agreement was executed with Schuylkill Headwaters Association for the reclamation for the Shamrock, Reber 4 (54813225) and Tamaqua Anthracite, Bell Colliery site (54850203).  This grant includes the land reclamation of phase 1 of the Reber 4 site and all of the land reclamation for the Bell Colliery site.

For the Anthraco, Primrose site (54970105), the required reclamation is now included in the operational area for the permit issued to Blaschak (54060101).  Therefore, this reclamation obligation is conventionally bonded and the site has been removed from the list.

Primacy ABS BF Discharge sites

The Frank Kowalski site has been removed from the list of Primacy ABS discharges sites based on a hydrogeologic report dated February 3, 2010.

The C & O, Burkholder (56823108) was forfeited on October 15, 2010, so it has been added to the list of ABS forfeited discharge sites.

Treatment System Design

Design was completed for the Gurosik, King site (33830117) in July 2010.

Design was completed for the H & D, Merola site (61820102) in July 2010.

Design was completed for the Delta Mining Inc., Hay 2 site (56793053) in 2010.

Design was completed for the Delta Mining Inc., Bashore site (56803014) in 2010.

Design was completed for the PA Energy Horse Hill site (11813019) in 2010.

For the C & K, Bell Woodcock site (11783035), the design was completed under a contract administered by the trustee (Clean Streams Foundation).

For the Acme Drilling, Broom site (32823035) the design was completed by the Conservation District.

Most of the treatment system design work is being completed using the lists of eligible design contractors.  These design projects are implemented through a Task Implementation Proposal (TIP).  The following table lists the design projects in progress (i.e. the contractor is working on the design) at the end of 2010.

Pending Treatment System Designs

Company		Permit No		Site Name

REM Coal Co Inc	16820107		Truittsburg

Thompson Bros	17803054		Alder Run

Darmac		03840112		14

Darmac		03890108		Silver Rock

Arthur Brooks		26830108		Honsaker

Rumble & Bane	26840110		Rumble & Bane

Global Coal Rec	26931601		Isabella

Delta Penn		65830202		Hostetter

Bulldog Exc.		65940108		Andrews

Greene Co Coal	30840102		McNatt

L & B			05830101		#5

American Dev		56840112		Job 33

The design for the required treatment facilities for the Big J Sorber site (56960111) is included in the permit for the remining project that was issued in September 2010.

A grant agreement with the Clearfield County Conservation District was executed in 2009 for the design and permitting of a passive treatment facility for the Avery Coal Co., Inc. Victoria #1 site, (17820143).

A grant agreement was executed in May 2010 that includes the design and permitting of treatment facilities for the Chews Contracting, Little D (17813143) site.

The grant agreement executed in 2009 with the Headwaters Charitable Trust includes funding for the redesign of the facilities for the REM Coal Co Inc Orcutt (33803040) & Smail (33743044) sites.

There are landowner issues delaying the initiation of design work for both the D & E Construction, Moore site (56773084) and the L&L Mining, Berkey site (56813054).  Work is underway to resolve these issues.

Treatment System Construction

In January 2010, construction began on the treatment facility for the Thompson Bros. Coal Co., Inc., 001 Strip (17810154) site.

In September 2010, construction began on the treatment facility for the C & K, Bell Woodcock (11783035) site.

In September 2010, a contract was awarded for the construction of the treatment facilities for the PA Energy, Horse Hill (11813019) site.  Construction under the contract was initiated in 2010.

In December 2010, the construction of the treatment upgrade was completed for the H & H, James E Long site (56783046).

In October 2010, the construction contract was awarded for the Delta Mining, Hay 2 site (56793053).

The rehabilitation work on the system at the Windber High Standard, Brant site (56793078) was completed in Fall 2010.

A construction contract was awarded in November 2010 for the Delta Mining, Bashore site (56803014).

O & M by DEP

Staff from DMO conducted the O & M during 2010 on the following sites:

Permittee		Permit no		Site Name

C & K			10860118		Snyder-Sertik

Glacial			16803011		Vosburg

C & K			16803030		Smith-Heasley

C & K			16840103		Kreibel

C & K			16713004		Hill Estate

C & K			16830114		Tremba-Horner

Doverspike		33840111		Mowery

Ed Hanslovan		18840101		Keating

Lobb Inc		18860101		Narco 1

Bernice		57830101		Lewis

Power			14663004		Dugan #4

The total cost for the O & M by DEP charged to the Reclamation Fee Account for 2010 was $5,027.66.  This breaks down to $670.05 for sampling and $4.357.61 for personnel.

O & M Contracting

O & M contracts are in place for the following sites:

Company		Permit No		Site Name

Delta Mining		56763022		Maust

PA Energy		11813019		Horse Hill

K & J			11693000		Westover

K & J			17880129		Gaber Brown

Delta Mining		56793053		Hay 2

H & H			56783046		James E Long

Metco			56840103		Ankey

Delta Mining 		56803014		Bashore

American Dev		56840112		Job 33

L & B			05830101		No 5

Windber HS		56793078		Brant

L & L 			56813054		Berkey

Big J Mining		56960111		Sorber

O & M Under Grant Agreements

O & M is being conducted for the C & K, Racic site (61783001) under a grant agreement with the Clean Streams Foundation.  During 2010, $25,421.83 was spent on O & M for this site under the grant agreement for the Racic site.

The Clean Streams Foundation has entered into a contract for O & M for the C & K, Stroud (11823002) and Cambria 51 (11850106) sites.  The O & M for the C & K. Bell Woodcock (11783035), where the treatment system construction is underway, is included in the grant with the Clean Streams Foundation.

O & M for the REM, Orcutt-Smail site (33803040/33743044), was conducted under a grant agreement with the Headwaters Charitable Trust.  During 2010, $3,458.64  was spent for this.

Other Mine Drainage Treatment Progress

For the Big Mack Leasing, Iselin 18 site (32950104), a Consent Order and Agreement was signed in December 2009 which resulted in Big Mack resuming treatment and establishing a treatment trust fund.  This site has been removed from the Forfeited section of the tracking report and added to the potential ABS section.

Trust Fund/Bonding Progress

The following Potential Primacy ABS Discharge Sites listed in the August 2008 program amendment submission have been removed from the list during 2010:

Company/Permit					Status

Zubek Inc (56663135)					Full-cost Bonded

River Hill (3 Permits)					Fully Funded Trust

Note:  While the River Hill Trust is listed as fully funded here (this was achieved in February 2010), in October 2010, the liability was increased to the trust for the discharge at the McClosky site.  This results in additional deposits due in 2011.

Other Notable progress

For Cooney Bros Coal Co, an escrow account has been established with payments made and other assets assigned to the escrow (e.g., windmill royalties and life insurance).  The escrow is an intermediate step with the ultimate resolution being the establishment and funding of a trust.

Trusts were executed with payment plans for the Svonevec (56890102) and Action Mining (Action 2) during 2010:

Other Activities

In the program amendment submission of August 2008, PADEP identified two remaining underbonded land reclamation cases (LCN and Coal Contractors).  Some progress has been made to address these cases.

Coal Contractors

A new consent order was executed November 19, 2010.  Progress continues on the earthmoving.  At the current rate, it is expected that the reclamation liability will be reduced to below the bond amount in mid-2011.

Lehigh Coal and Navigation Co

Lehigh Coal and Navigation Co. (LCN) is in bankruptcy.  Progress has been made in earthmoving and in the amount of bond posted.  For the LCN site, in 2008 total estimated land reclamation obligation was $14,723,407.  The bond amount posted was $7,417,112.49.  During 2009, the estimated total land reclamation obligation was $12,864,736.15.  The bond posted is $7,759,000.16.  An additional bond amount of $192,946 applies to the area of the LCN permit for the overlapping Coaldale permit (54070202-issued 9/24/09) for Great Lakes silt area.

During 2010, the site was sold in bankruptcy.  A permit transfer application was submitted on August 13, 2010.